## Slide 1: Agile Presentation
By: Justin Angle

## Slide 2: Scrum Agile Team Roles
Product Owner
Open communication with stakeholders and customer
Clear communication (non-technical)
Be able to manage conflicts that might arise
Produce user stories for the team
Detail what the customer requirements are
Scrum Master
Leader of the scrum team
Refine the backlog and user stories
Define potential challenges and dependencies on the team
Collaborate with the developers and product owner
Help improve sprints and give feedback

## Slide 3: Scrum Agile Team Roles (cont.)
Tester
Identify bugs in the program and ensure it meets user stories
Report to the scrum master and developers
Effectively communicate with the product owner to ensure customer requirements are met
Developer
Know the user stories and what the program needs to do
Develop the program to the requirements
Keep communication with the testers and product owner
Be ready for change

## Slide 4: Phases of SDLC in the Agile Approach
Planning – The user stories need to be defined and time estimation. The backlog needs to be refined and have priorities for the development. This helps estimate the time required to finish the project.
Execution – The development team works and the project and are ready for any changes that might arise. This allows the development team to work on the product. The testers are also testing in the phase.
Review – When the sprint ends there is a sprint review which gives the stakeholders and customers time to give feedback on the product.
Retrospective – The team conducts the retrospective, this is to reflect on the things done well and what can be improved on. This allows time for feedback on how the next sprint could be changed.

## Slide 5: Waterfall vs. Agile
The waterfall approach takes a linear look at the product development process. Each phase in the approach is completed sequentially. So, if there is a problem in one of the phases it could leak into the other phases, and this could cause significant delays and increase the cost of development.
The agile approach takes an iterative development approach allowing the team to be more adaptive to changing requirements. There is continuous feedback by the customer and stakeholders. This allows the changes that the customer might want to happen during the development rather than after the product has been finished. This saves time and cost of development.
In development, the customer wanted to change what the product was focused on. The development team was able to make that change without any interruption in the time schedule. However, if we were using the waterfall approach, it would have taken significantly more time to complete.

## Slide 6: Choosing Agile or Waterfall Method
When deciding if the product development will go with the agile or waterfall method, some factors need to brought into consideration. If the project has evolving requirements and might need rapid iterations like we experienced in the SNHU travel project, then the agile method would be ideal. If the project is well defined and has stable requirements with little to no complexity, then waterfall method would be ideal.

## Slide 7: Resources
The Scrum team: Scrum alliance. The Scrum Team | Scrum Alliance. (n.d.). https://resources.scrumalliance.org/Article/scrum-team
Radigan, D. (n.d.). Agile vs. Waterfall Project Management. Atlassian. https://www.atlassian.com/agile/project-management/project-management-intro